## Slide 1: Final Project Presentation
Terrence Reilly

## Slide 2: Completed Items
A backend with JSON authentication
Deployment to AWS
Graphql endpoints
HTTP requests through app with OKHttp
App layout, buttons, etc.

## Slide 3: Not Completed
I failed to get LEBluetooth working in time

## Slide 4: Features Implemenetd
The ability to post a "contact" (when two phones are near one another)
The ability to get a list of contacts.
The ability to create a new user or group.
The ability to authenticate the user

## Slide 5: Features Cont.
The ability to add a user to a group
The ability to return statistics on users or groups
The ability to display statistics for a particular user or the user's groups

## Slide 6: Features Unimplemented
The ability to determine if another phone running the app is nearby (using LE bluetooth)

## Slide 7: Problems Encountered
The LEBluetooth libraries I found didn’t have very good documentation
The EC2 instance did not have Python3 installed
  So, I just had to install Python3 and the dev dependencies

## Slide 8: What I’d Have Done differently
I probably wouldn’t have used GraphQL, just because of the paucity of documentation
I’d have gone with the AndroidBeaconLibrary to begin with

## Slide 9: To-Do In the Future
If there is enough time, I would like to test the Android Beacon Library
If there is an abundance of time, I would like to get graphs showing up, and perhaps have a sign-up page.

## Slide 10: Libraries Used
OkHttp
AndroidBeaconLibrary

## Slide 11: Screenshots