## Slide 1: Milestone 2
Terrence Reilly

## Slide 2: Completed from previous
User authentication
  I settled on using Django Rest Framework’s JSON Tokens. They are lightweight, easy to use, and I’ve been wanting to use them.
Posting data to the backend
  I built the necessary mutations to allow posting to the backend. The backend is basically done for a minimal implementation.

## Slide 3: Problems Encountered
LE Bluetooth is complicated, and the documentation is behind-the-times.
  startLeScan() and endLeScan() are deprecated methods, but are used in the tutorials

## Slide 4: Problems Encountered
Qemu and Docker cannot run at the same time. So, I’m not able to practice posts using the emulator.
  I’ll have to deploy to a staging server to do integration tests.

## Slide 5: To-Do Next
Finish LE Bluetooth, and test on real-world phone
Post data to the backend